# GeoGuessr Project Plan

# Submitted to: Mr. Fulk

# Project Manager: Tristan Lim

Date:	May 3, 2023

Project Overview: Create a geography game where the player is placed in a random location and they use the environment around them to guess the location on a map.

Project Team

Michael - Documentation, Maps, Algorithm for points

Avaneeth - Incorporating API Code (e.g. Street View API, Map API, etc.), Class Hierarchy, Timer

Tristan - User Input, Generating Questions, Calculating Distance between Cities

Challenges: We have no prior knowledge of working with APIs in Java. We also have not done a lot of GUI stuff other than GridWorld. We also might have a hard time getting Google Street View into Java, since the original API is in JavaScript, and so if things do not work out, we will have to create the game without first-person street view.

# Major Tasks and Schedule

| Task | When | Responsible |
| --- | --- | --- |
| Confirm whether using Street View API or not | By 5/5/23 | Avaneeth |
| Plan class hierarchy (e.g. ClickableMap class, Question class, etc.) | By 5/10/23 | Avaneeth |
| Learn how to use Java Swing | 5/5/23 | All |
| Create a clickable map with ability to place pins | 5/12/23 | Michael, Tristan |
| Show city information (name, longitude and latitude, etc.) upon clicking | 5/12/23 | Avaneeth |
| Create question system for which city | 5/17/23 | Tristan |
| Add timer for city guess | 5/17/23 | Avaneeth |
| Create algorithm for calculating points | 5/17/23 | Michael |
| Create algorithm for calculating distance | 5/19/23 | Tristan |
| Incorporate Street View pane if using, or alternate solution in case Street View fails | 5/24/23 | Avaneeth |
| Bug Fixes, Documentation that was not done already, and final changes | 5/26/23 | All |
| Multiplayer support (if time permits) | 06/01/23 | All |