Unit 3 Status Report

Date:	May 5, {2023}

To:		Mr. Fulk

From:	Michael Panuganti, Tristan Lim, Avaneeth Kumar

Subject:	Status Report 5/1-5/5

Accomplishments:

Tristan:

- I am learning how to implement the Google Maps Street View API into Java, as it is an essential part of our project.

- I also researched the necessary elements of the GUI for our project (such as window, button, etc.)

- Playtested the game to see what features we would need to implement into our project.

Michael:

- I learned how to use Swing and how it can work with our project.

- Learned how to create window pane with a button on MacOS

- I tried working with Street View in other languages to learn more about how it works.

- I tested out Geoguessr to see if we can extract any more ideas from the game itself, such as the timer and emotes.

Avaneeth:

- Created a Google Cloud account and created an API key to use Google Maps Services (such as Street View, Latitude/Longitude Coordinate Information, etc.)

- Found an API implementation on GitHub for Google JavaScript API in Java (https://github.com/googlemaps/google-maps-services-java)

- Found an alternative map API called OpenStreetMap which is open-source and in Java; the only problem with it is that it has no Street View equivalent

- Learned about Maven and used the VSCode Maven Extension to create a Java Project with Maven, and import the Google Maps API as a dependency

- Started working on class hierarchy, although it is not fully fleshed out yet

Problems/Risks:

- While we are more confident that the Google Maps API idea will work because there are implementations in Java, we still need to learn how to use it, and since all of us have AP Tests, we might not have enough time to do this and change our version of the game into something that does not use Street View.

- If we do decide to scrap the Street View idea, we will have to use the OpenStreetMap API, and that will waste more time since we have to learn another API.

Next Steps:

Avaneeth:

- Finalize whether using Google Maps API or OpenStreetMap API (probably will use Google Maps API assuming everything ends up working out)

- Begin fully fleshing out the class hierarchy

- Create CityInformation class which obtains city name, state, and more information with coordinates as input.

Tristan:

- Create Pin class which displays a pin based on latitude and longitude coordinates

- Create an algorithm to calculate points based on distance from the target.

- Begin implementing the user input handler for ClickableMap class that Michael will work on.

Michael

- Create a rough draft of how the GUI Window will look (ex. button placement)

- Create ClickableMap Class which displays a map on the window on which pins can be placed.

- Start working on the algorithm for calculating points based on input from the pointDistance algorithm.