Unit 3 Status Report

Date:	May 12, {2023}

To:		Mr. Fulk

From:	Michael Panuganti, Tristan Lim, Avaneeth Kumar

Subject:	Status Report 5/7-12

Accomplishments:

Tristan:

- Planned out how to calculate points, and how we regress points based on how far away the guess is from the location. I decided to use a quadratic function for the points system. 7,000 miles away from the actual location gives no points. Equation: p(x)= -19800x2+5000 where x is the guess’s distance in miles from the actual location, and p is the points awarded. If the guess is 7000 miles or further away, the user will be awarded negative points.

- I also decided to add negative points to make the game more interesting.

Michael:

- Planned out basic game mechanics and how it will work. Added to Project Specification as well.

- Started working on the GUI for the MenuWindow and LobbyWindow class and was able to open it up without any issues.

- Researched on how to add a timer in Java and the various libraries I can use to implement it.

Avaneeth:

- Drew basic diagram for class hierarchy

- Figured out how to incorporate Google Street View Panorama by using a browser API in Java.

- Figured out which methods should be in which classes.

Problems/Risks:

- We are confident that we can use the Google Maps API with StreetView and Panoramic view, but we still are a little worried if we can implement it correctly because we still need to learn more.

Next Steps:

Avaneeth:

- Complete cityInformation class which obtains city name, state, and more information with coordinates as input.

- Start testing out the question locations

- Debug if our classes (especially the Points system) works correctly

Tristan:

- Finish up the Utilities class, where I just need to create an algorithm to calculate the distance between two points based on latitude and longitude.

- Start work on the map class, possibly working on the GUI to display a world map.

- Debug our classes to make sure they work

Michael

- Try to complete Timer class

- Work on the points system and figure out how to implement it with pixels

- Debug our classes to make sure they work