Unit 3 Status Report

Date:	May 19, {2023}

To:		Mr. Fulk

From:	Michael Panuganti, Tristan Lim, Avaneeth Kumar

Subject:	Status Report 5/14-19

Accomplishments:

Tristan:

- Did research and completed the code for the distance between two longitude/latitude points. Used the haversine formula to create the most accurate approximation of the distance on a sphere. This was part of the Utilities class I completed with Michael

- Completed the most basic classes such as the player class and the location class.

- The Location class holds a point in which it has longitude and latitude values, with get methods for each of them.

- The player class is an individual player, as we are still planning to try a multiplayer game. It contains methods to get their points and to increase their points.

Michael:

- Finished the point system. We decided to use a different equation and change up the points system. This is the new equation: p(x) = 10,000*e-x2where x is the distance from the guess.

- Started working on the timer class, still experimenting as I do not know the true way to make the class.

- Started making ideas on the questions we will have in the game and the various types of maps a player can play.

- Finished Utilities class with Tristan

Avaneeth:

- Figured out how to use the OpenStreetMap api, which is necessary to create the actual world view for the player to navigate.

- Added functionality for panning, moving, and zooming inside of the street view.

- Created the Map GUI to show the player a zoomable and movable world map, which will have player guesses onto them.

- Created the ability to place pins on the map, which allows players to put a pin anywhere on the map where their guess will be.

Problems/Risks:

- We still do not completely understand all the new Java programs we are making and it might be hard to debug if we do not know the problems.

- We worry there is too much to do in too little time so we might cut some features, but if everything works out well, we might add a few features.

Next Steps:

Avaneeth:

- Start working with Tristan on the GUI for our Menu, Lobby, and result windows.

- Aid Michael in creating an adjustable time limit which the player must guess within.

- Begin playtesting to iron out any small bugs or issues in the more basic classes.

Tristan:

- Start working with Avaneeth on the GUI for our Menu, Lobby, and result windows.

- Finish the other basic classes which includes CityInfo and Leaderboard

- Debug any issues when we reach the point at which we can start testing the game

Michael

- Complete Timer class

- Finish the question system and add as many questions to increase variety in games.

- Start incorporating our classes into streetView and test out the game.