Unit 3 Status Report

Date:	May 26, {2023}

To:		Mr. Fulk

From:	Michael Panuganti, Tristan Lim, Avaneeth Kumar

Subject:	Status Report 5/22-26

Accomplishments:

Tristan:

- Completed the full functionality of the countdown class. The class takes in an integer parameter, which is the time limit in seconds for a given round. This can be adjusted to whatever the player desires.

- Begun implementing javadoc comments into our classes to generate the documentation at the end.

- Fixed slight bugs with the coordinates generated for our game.

Michael:

- Created the questionGenerator class which generates random locations inside the US with Google StreetView.

- For the question generator class, we restricted the locations to within the US because it takes really long to generate questions if we did it for the whole world

- Tested all the code and fixed some issues with confusing Latitude and Longitude

Avaneeth:

- Completed the Panorama class which was done in html. The Panorama class shows a random location in the US through google maps street view. This will be used for the player to navigate around and guess their location.

- Figured out a way to implement the html files inside of java.

- Found a way to only use coordinates inside of the U.S. into our game, which will make it slightly easier for the players.

Problems/Risks:

- We have decided to not move forward with the multiplayer aspect of our game, which lets us focus much more on the functionality of the game instead.

Next Steps:

Avaneeth:

- Work on bringing all of the different parts together to make one cohesive game.

- Playtest completed game and fix all bugs we come across.

- Create google slides for our upcoming presentation and try to finish up the project.

Tristan:

- Work on bringing all of the different parts together to make one cohesive game.

- Make necessary changes to our specification document, along with creating javadoc for all of our classes.

- Playtest completed game and fix all bugs we come across.

Michael:

- Completed my part and will help Avaneeth and Tristan with whatever they need

- Play test completed game and fix bugs

- Start working on documentation for all completed Java classes